Phase 1: Roles & Data Model

- Add new role: partner

- Create partners table with fields:

  - id

  - name

  - email

  - ref_code (unique, immutable)

  - commission_rate (default 20%)

  - commission_duration_months (default 6)

  - status (active / paused)

  - created_at

- Add nullable field to users table:

  - partner_id

  - Lock this field after first assignment (cannot be overwritten)

Phase 2: Partner Authentication

- Create partner login method:

  - Email + password or

  - Ref code login (acceptable for MVP)

- Restrict partner access:

  - No access to sales portal

  - No access to admin portal

Phase 3: Partner Portal (New UI)

- Create Partner Dashboard page

- Display:

  - Partner referral link (copy button)

  - Total referred signups

  - Active paid users

  - Monthly commission earned

  - Total commission earned

- Referred users list:

  - Signup date

  - Plan

  - Payment status

- Explicitly exclude:

  - Demo scheduling UI

  - Sales pipeline

  - Lead reassignment

Phase 4: Referral Link Handling (CRITICAL)

- Referral links must point to:

  - Homepage

  - Pricing page

  - Any public page

- Example format:

- https://whachatcrm.com/?ref=PARTNER_CODE

- On page load:

  - Detect ref parameter

  - Save to cookie (90-day expiry)

  - Save to backend session

- Confirm:

  - ❌ No demo booking triggered

  - ❌ No salesperson notification

  - ❌ No date/time selection

Phase 5: Signup Attribution Logic

- On user signup (free or paid):

  - Check for referral cookie/session

  - If present → assign users.partner_id

- Enforce:

  - First-touch wins

  - partner_id cannot be changed after save

Phase 6: Demo Booking (Existing Flow – Adjusted)

- Keep existing demo booking flow unchanged

- Demo booking:

  - Assigns internal salesperson

  - Creates demo record as today

- Add rule:

  - Demo booking must NOT create or override partner_id

  - If partner_id exists, preserve it

Phase 7: Commission Logic

- Create commissions table with:

  - id

  - user_id

  - partner_id (nullable)

  - salesperson_id (nullable)

  - amount

  - billing_period

  - status (pending / approved / paid)

- On successful subscription payment:

  - If user.partner_id exists → pay 20% (by default but make adjustable)

  - If user.salesperson_id exists → pay 30% (by default but make adjustable)

- Commission rules:

  - Paid monthly

  - Only after invoice is paid

  - Stop after 6 months

  - Stop on cancellation/refund

  - Adjust payment on upgrade or downgrade paid plan

Phase 8: Admin Dashboard Updates

- Show user source:

  - Partner

  - Internal

  - Organic

- Display:

  - Partner name (if exists)

  - Salesperson name (if exists)

- Show commission breakdown per user

Phase 9: Safeguards

- Prevent self-referrals:

  - Partner cannot earn commission on own account

- Prevent referral overwrite:

  - Lock partner_id once set

- Cookie expiration enforced:

  - 90 days

Phase 10: Acceptance Tests (Must Pass)

- Partner sends user to homepage (no demo)

- User signs up free

- partner_id saved on user

- User upgrades weeks later

- Partner commission is created correctly

- No demo was auto-triggered

- Existing sales portal still works

🚫 Explicitly Out of Scope (Do NOT Build)

- Partner-specific landing pages

- Stripe auto payouts

- Partner tiers

- Lifetime commissions

Final Instruction to Agent

Referral attribution and demo booking must be completely independent systems.
Attribution happens on page visit + signup, not on demo.